**ITE5315 Project-Phase 1 Report**

|  |  |
| --- | --- |
| Group Info | Enter your Group no: |
| Enter your group members name: Gaurav Hariyani and Jatin Kumar |

# **How did you divide the work?** (Provide detailed information on the task-assigning to each member)

We have separately worked on API and HBS, Jatin has created all the hbs template views on the other hand I have been working with API, passport and module.

# **Progress Made till Phase 1** (Provide detailed information on the progress that you made so far in the project, Evaluate your team progress on Phase 1 and mark your team out of 10)

We have implemented passport and session for routing measures/authentication. We have also implemented add functionality, View perpage and View by id functionalities.

# **Difficulties Encountered in Reporting Week** (Provide detailed information on the difficulties and challenges that you encountered in the project so far)

Using hbs to call a put method. We finally did it with method override.

# **Tasks to Be Completed in Next Week** (Outline the tasks to be completed in the following week and how do you divide the work)

Update functionality and additional functionalities such as search. Delete and Extra challenge is also pending. Finally perpage functionality from form params is pending.